GeoApp

Architecture, decisions, current status and setup guide

Status as of 25 October 2026. Project folder: C:\Projects\geo-app

# 1. What we are building

- A mobile app where people see images, audio and video that were posted within about 20 metres of where they are standing.

- Anyone can view nearby content without logging in. Posting needs an account, and every post from a normal user is checked by an administrator before anyone sees it.

- One backend and one admin web panel serve the Android and iOS apps, which are built from a single Flutter codebase.

- Everything runs on one virtual machine (no separate managed services), with Docker Compose.

# 2. Decisions at a glance

| Area | Decision | Why |
| --- | --- | --- |
| Mobile app | Flutter (one codebase for Android and iOS) | Consistent camera, audio and GPS behaviour on both platforms; avoids two native apps |
| Backend | Spring Boot 3.4 (Java 21), REST API, JWT login | Full control of moderation rules, fits your Java skills, no vendor lock-in. Supabase was the faster alternative and was set aside. |
| Database | PostgreSQL 16 + PostGIS 3.4, run in Docker | The 20 m search is a single spatial query with an index; same database locally and on the VM |
| Media storage | Local disk on the VM, random file names | No S3 or MinIO to run; Caddy serves the files directly. Cloudflare can sit in front later. |
| Admin panel | React + Vite + TypeScript (separate web app) | Tables, filters and media preview are better in a normal web UI than in Flutter Web |
| Web server | Caddy | Does what nginx does with much less configuration; routes /api, /media and the admin site |
| Hosting | One GCP VM, Docker Compose, no separate Postgres instance | Your constraint. Backups must go off the VM. |
| Address and HTTPS | The VM's static IP address, no domain. First: plain HTTP (test only). Then: experimental HTTPS on the IP. | Your decision. Let's Encrypt now issues short-lived IP certificates (since January 2026) and Caddy 2.11 accepts the setting, but Caddy's docs do not describe it, so it is proven only when tried on the VM. A real domain remains the safer long-term choice, and iPhones cannot use plain HTTP at all. |
| Auth | Email + password now; phone OTP later | Built into the API (Spring Security + JWT). Phone OTP needs an SMS provider later. |
| Dev networking (phone) | adb reverse over USB; debug builds allow http:// | No PC IP address or firewall rule needed; release builds must use HTTPS |
| Live updates | SSE / WebSocket only while the app is open | Mobile systems close background sockets, so they cannot notify a closed app |
| Push notifications | Firebase Cloud Messaging (and Apple APNs), added later | No self-hosted way to reach a closed phone app. The server only sends a small HTTPS call. |
| iOS builds | Cloud Mac build or a Mac, later | iOS cannot be built on Windows. Start with Android. |

# 3. Architecture

Phone (Flutter app)        Browser (React admin panel)

\                         /

\--------- HTTPS --------/

|

+---------v----------+

|       Caddy        |   HTTPS certificates, routing

+----+----+-----+----+

/api/*   |    |/media/*   other paths

|    |             |

+--------v+  +v-----------+ +v---------------+

| Spring  |  | uploads/   | | admin-web static |

| Boot API|  | (disk)     | | files            |

+----+----+  +------------+ +------------------+

|

+-------v---------+

| PostgreSQL +    |   all of the above run as containers

| PostGIS         |   on one VM (Docker Compose)

+-----------------+

| Component | Folder | Role |
| --- | --- | --- |
| API | api/ | Auth, posts, nearby search, uploads, moderation, user management. Flyway runs the database migrations at start-up. |
| Database | infra/docker-compose.yml | PostgreSQL + PostGIS for local development (the same image is used on the VM) |
| Deployment | infra/prod/ | Docker Compose for the VM, Dockerfiles, Caddy configs, backup script and the GCP guide |
| Sample files | samples/ | Photos, audio and video for testing the New post page and the API |
| Admin panel | admin-web/ | Sign-in, moderation queue with media preview, New post (also as another user), Users |
| Mobile app | mobile/ | Flutter app (Android first): Nearby feed with live GPS, sign in / register, post a photo at your position, my posts with review status. Keeps the login in the phone's secure storage and refreshes it automatically. |
| Documentation | README.md, docs/ | Run instructions and this document |

# 4. People, rules and flow

## Roles

| Role | Account | Can do |
| --- | --- | --- |
| Visitor | None | See approved posts within 20 m of their location |
| Creator | Registers with email and password | Everything a visitor can, plus post media and see the status of their own posts. Posts wait for approval. |
| Admin | Created from configuration (first admin) or promoted by another admin | Moderate posts, manage users (block, unblock, promote, demote), post content (published immediately), post on behalf of another user |

## Post lifecycle

- A creator picks a photo (later also audio or video) and the app reads the phone location and its reported accuracy.

- The app sends the file with the coordinates to the API. The API checks the file type from the file content (not its name), the size (50 MB), the coordinates and the GPS accuracy (must be 100 m or better).

- The post is saved as PENDING. It is not visible to visitors.

- An administrator opens the moderation queue, previews the media and approves or rejects it. A rejection needs a reason, which the creator can read.

- Approved posts appear in the nearby search for anyone within 20 m (the search radius can be raised by the caller up to a cap of 100 m).

- An approved post can be taken down later, for example after reports. A rejected post can be restored.

## Other rules that are built

- Admin posts are published immediately and record the admin as the approver.

- An admin can post as another active user: the post belongs to that user, is published immediately, and the admin is recorded as the approver. Only admins can do this.

- A blocked user loses access immediately (the account is checked on every request), and cannot log in.

- Refresh tokens rotate: each one works once. Passwords are stored as BCrypt hashes.

- Users can report a post (one report per user per post). Reports are stored; the admin panel does not display them yet.

- Nobody can block or demote their own admin account.

# 5. Data model and API

| Table | Main fields |
| --- | --- |
| users | id, email, phone (both optional but one required), password_hash, role (CREATOR ¦ ADMIN), status (ACTIVE ¦ BLOCKED), created_at |
| posts | id, author_id, type (IMAGE ¦ VIDEO ¦ AUDIO), media_path, caption, location (PostGIS geography point), accuracy_m, status (PENDING ¦ APPROVED ¦ REJECTED), reviewed_by, reviewed_at, reject_reason, created_at. A spatial index covers approved posts only. |
| refresh_tokens | user_id, token_hash (the token itself is never stored), expires_at, revoked |
| reports | post_id, reporter_id, reason, created_at (unique per user and post) |

| Endpoint | Who | Purpose |
| --- | --- | --- |
| POST /api/auth/register, /login, /refresh, /logout | Public | Account and session handling |
| GET /api/auth/me | Logged in | Who am I |
| GET /api/posts/nearby?lat=&lng=&radius= | Public | Approved posts near a point, closest first, with distance in metres |
| POST /api/posts (multipart: file, lat, lng, accuracy, caption, authorId) | Logged in | Create a post. authorId is admin-only. |
| GET /api/posts/mine | Logged in | My posts with status and rejection reasons |
| POST /api/posts/{id}/report | Logged in | Report a post |
| GET /api/admin/posts?status= | Admin | Moderation queue and history |
| POST /api/admin/posts/{id}/review | Admin | Approve or reject (with reason) |
| GET /api/admin/users, PATCH /api/admin/users/{id} | Admin | List users, block / unblock, change role |
| GET /actuator/health | Public | Health check |
| GET /media/... | Public | Uploaded files (random, hard-to-guess names) |

# 6. Current status

| Part | Status | Notes |
| --- | --- | --- |
| Database and migration | Done | Users, posts, reports, refresh tokens, spatial index |
| API | Done and tested | 12 integration tests pass against a real PostGIS database (login, moderation, 20 m rule, uploads, blocking, post-as-user) |
| Demo data | Done | Dev profile only: 5 accounts, 26 posts at known distances, rejections with reasons, reports |
| Admin panel | Done and checked in a browser | Sign-in (admins only), moderation queue with media preview, New post (with Post as), Users |
| Mobile app | Built, not yet run on a phone | Flutter 3.47.8 app in mobile/: sign in / register, nearby feed with live GPS, post a photo, my posts. Analyzer clean, 4 unit tests pass, debug APK builds (154 MB). Next: run it on the moto g 60 and test GPS outdoors. |
| Deployment files | Written and tested locally, not yet on a VM | infra/prod: Docker Compose (db, api, caddy), Caddy configs, backup script, GCP guide. The full stack was built and run on this PC from fresh images: login, upload, media, backup and restore all worked. Not yet deployed to GCP. |
| Sample data and files | Done | Dev seed data, an API script that adds posts around any location, and samples/ with photos, audio (WAV, M4A, MP3) and three MP4 videos |
| Push notifications, phone OTP, video/audio recording, transcoding | Later | See the roadmap |

# 7. Install on your Windows machine

## Tools

| Tool | Version used | Notes |
| --- | --- | --- |
| Git | any current | Already installed |
| JDK | 21 (Eclipse Adoptium) | Already installed. Maven must use it: set JAVA_HOME (see troubleshooting). |
| Maven | 3.8.5 | Already installed |
| Docker Desktop | current | Runs PostgreSQL + PostGIS and the test database. Start it before anything else. |
| Node.js | 20.19 or newer (20.20.2 used) | For the admin panel |
| VS Code | current | Install the Flutter extension (it installs Dart too). Both are published by Dart Code. |
| Android Studio | 2026.2.1 | Provides the Android SDK. See the steps below. |
| Flutter SDK | 3.47.8 (stable) | Installed at C:\dev\flutter. There is no winget package for it. |
| Real Android phone | any recent | For testing GPS. USB debugging on. |
| ffmpeg | 9.0.2 (winget Gyan.FFmpeg) | Used to make the sample videos; also the tool the server would use for transcoding later |
| Google Cloud CLI (gcloud) | current | For creating and reaching the VM (install when you start the GCP step) |
| Bruno or Postman (optional) |  | To try the API by hand |

## Android Studio and Flutter, step by step

- Download the Android Studio installer (winget: winget download --id Google.AndroidStudio --source winget --download-directory "$env:USERPROFILE\Downloads\AndroidStudio"), run it as administrator and finish the installer.

- Open Android Studio once and complete the first-run wizard (Standard setup). This downloads the Android SDK.

- In Android Studio open More Actions, then SDK Manager, then the SDK Tools tab. Tick Android SDK Command-line Tools (latest) and Android SDK Platform-Tools, then Apply.

- Install Flutter: git clone https://github.com/flutter/flutter.git -b stable C:\dev\flutter (or extract the zip from docs.flutter.dev/install/manual to C:\dev\flutter).

- Add C:\dev\flutter\bin to your user PATH, then close every terminal and VS Code and open a new one.

- Turn on Windows Developer Mode (Settings, then For developers). Flutter needs it for symbolic links.

- Run flutter doctor. Accept licences if asked with flutter doctor --android-licenses. The expected result is "No issues found".

- Phone: enable Developer options and USB debugging, connect by USB, accept the prompt on the phone, and run flutter devices. The phone should be listed.

Visual Studio and Xcode are not needed. The Windows desktop line in flutter doctor can be ignored.

# 8. Run everything locally

## 1. Database

cd C:\Projects\geo-app\infra

docker compose up -d

docker ps --filter name=geoapp-db      # should say (healthy)

## 2. API with demo data

cd C:\Projects\geo-app\api

$env:JAVA_HOME = "C:\Program Files\Eclipse Adoptium\jdk-21.0.11.10-hotspot"

mvn spring-boot:run "-Dspring-boot.run.profiles=dev"

# http://localhost:8080/actuator/health  ->  {"status":"UP"}

## 3. Admin panel

cd C:\Projects\geo-app\admin-web

npm install --legacy-peer-deps      # the flag works around an npm 10 crash with Vite

npm run dev                         # http://localhost:5173

Sign in with admin@geoapp.local / Admin#12345. The dev server forwards /api and /media to port 8080, so no CORS setup is needed.

## 4. Mobile app

$env:Path += ";C:\dev\flutter\bin;$env:LOCALAPPDATA\Android\Sdk\platform-tools"

adb devices                         # the phone must be listed as "device"

adb reverse tcp:8080 tcp:8080       # phone's localhost:8080 now reaches the API on your PC

cd C:\Projects\geo-app\mobile

flutter run

The API and database must be running first. With adb reverse there is no need for your PC's IP address or a firewall rule; run it again each time you reconnect the phone. To use another address: flutter run --dart-define=API_BASE=http://192.168.1.20:8080 (same Wi-Fi, and allow port 8080 in Windows Firewall); on an Android emulator the PC is 10.0.2.2. Plain http:// is allowed only in debug builds; a release build needs the HTTPS address of the VM.

What the app does: browse posts within 20 m (no sign-in, refreshes about every 10 m you walk, warns when GPS is weak); create an account or sign in; post a photo from the camera or gallery at your current position (refused if GPS accuracy is worse than 100 m); see your posts with their status (In review, Published, Rejected) and any rejection reason. Audio and video posts show a placeholder.

## Demo accounts (dev profile only)

| Account | Password | Role / state |
| --- | --- | --- |
| admin@geoapp.local | Admin#12345 | Admin |
| alice@, bob@, carol@geoapp.local | Password#123 | Creators |
| mallory@geoapp.local | Password#123 | Creator, blocked (login returns 403) |

The demo posts are placed around 12.9716, 77.5946: six approved posts at 3 to 18 m, five approved farther away, twelve pending, three rejected with reasons, and three reports. To place them around your own location, set SEED_LAT and SEED_LNG before the first start. Seeding runs once; to start over run docker compose down -v in infra and delete api\data\uploads.

# 9. Configuration and testing

| Variable | Purpose | Default |
| --- | --- | --- |
| DB_URL, DB_USER, DB_PASSWORD | Database connection | Local docker-compose values |
| APP_JWT_SECRET | Token signing key, 32+ characters | Development value. Must be changed anywhere else. |
| APP_STORAGE_DIR | Folder for uploaded files | ./data/uploads |
| APP_ADMIN_EMAIL, APP_ADMIN_PASSWORD | Creates the first admin if it does not exist | Unset |
| SEED_LAT, SEED_LNG | Centre of the demo posts (dev profile) | 12.9716, 77.5946 |
| app.geo.* (application.yml) | Default radius 20 m, maximum radius 100 m, maximum GPS accuracy 100 m | As listed |

cd C:\Projects\geo-app\api

mvn test       # needs Docker running; uses a throwaway PostGIS container

cd C:\Projects\geo-app\mobile

flutter analyze

flutter test   # 4 unit tests (post parsing, status labels, roles)

The first run downloads the PostGIS image, which is large and can take several minutes. Later runs take about half a minute.

# 10. Deploying to the single GCP VM

The files are in infra/prod and the step-by-step guide is infra/prod/README.md. The summary below is what that guide does.

| Item | Plan |
| --- | --- |
| Size | 2 vCPU, 4 GB RAM, 80 GB disk for images only; 4 vCPU, 8 GB RAM, 200+ GB once video is added |
| Containers | db (PostGIS), api (Spring Boot, built from api/Dockerfile) and caddy (built with the admin panel inside) in infra/prod/docker-compose.yml. Volumes: pgdata, uploads, caddy data. Only Caddy publishes ports (80 and 443). |
| Routing | Caddy sends /api to the API, serves /media from the shared uploads volume and everything else from the built admin panel (app.caddy). One setting in .env, CADDYFILE, picks Caddyfile.http (plain HTTP on the IP) or Caddyfile.https-ip (experimental HTTPS on the IP). |
| Secrets | PUBLIC_IP, DB_PASSWORD, APP_JWT_SECRET and the first admin in a .env file on the VM (copy .env.example), never in Git. The demo (dev) profile must not be used on the VM: its demo passwords are public. |
| Steps on GCP | Create a static IP, a firewall rule for ports 80 and 443 and an e2-medium Debian VM with gcloud; install Docker; copy the project with tar and gcloud compute scp; fill .env; docker compose up -d --build; open http://VM_IP/ for the admin panel. |
| Mobile build for the VM | flutter build apk --debug --dart-define=API_BASE=http://VM_IP (the debug build is the one that allows plain http on Android), or --release with https://VM_IP in HTTPS mode. Install the APK on the other phones. |
| Security | Open only ports 80 and 443 (and SSH from your IP), key-only SSH, firewall, fail2ban, automatic security updates, database port never published |
| Backups | infra/prod/backup.sh: a database dump plus an archive of the uploads, kept 14 days, with an optional copy to a Cloud Storage bucket (GCS_BUCKET). Run nightly from cron. Backup and restore were tested on this PC (a dump restored into a scratch database). This matters most on a single VM. |
| Updates | Copy the changed files, then docker compose up -d --build on the VM. Never docker compose down -v: it deletes the data volumes. |
| Monitoring | Uptime check on /actuator/health, disk usage alert, Sentry for app crashes |

Later, if needed, move the database to a managed Postgres, media to object storage with a CDN, and any video transcoding to its own worker. Each step is small because everything is already containerised.

# 11. Risks and known gaps

- A 20 m radius is tight. Phone GPS is typically 3 to 10 m outdoors and 20 to 50 m or worse indoors, so people will sometimes see nothing. The radius is configurable and the app should show the GPS accuracy.

- Location can be faked on a phone. The server rejects poor accuracy but does not yet detect mock locations or impossible movement. Device attestation (Play Integrity, App Attest) is a later hardening step.

- Pending and rejected media files can be fetched by anyone who knows the random file URL. The names are not guessable, but there is no access control on /media yet.

- No rate limiting on login or upload yet.

- The admin panel keeps its login token in browser local storage. That is acceptable for an internal tool and should be revisited (httpOnly cookies) before wider use.

- Reports are stored but the admin panel has no screen for them yet.

- The post-as-user dropdown lists only the first 100 users.

- App store rules for user content (report, block, a published moderation contact, a privacy policy and clear location wording) must be satisfied before release.

- Video: a post can be a video if the file is uploaded, but there is no transcoding and the demo data has no video sample. The mobile app cannot yet record or play audio or video.

- The mobile app has been compiled and its unit tests pass, but at the time of writing it has not been run on a real phone, so GPS behaviour, the camera flow and the permission prompts are untested.

- Photos in HEIC format (some iPhones) are refused by the server, which accepts JPEG, PNG and WebP. The app asks the camera for JPEG, but a gallery pick could be HEIC.

- The iOS build is untested: it needs a Mac or a cloud Mac build, and a release build needs HTTPS (the debug http exception is Android only).

- Location data is personal data: HTTPS only, no storing of viewers' location history, strip location metadata from uploaded photos, and support account deletion.

# 12. Problems we met and how they were solved

| Symptom | Cause | Fix |
| --- | --- | --- |
| mvn fails or builds with Java 8 | JAVA_HOME points to jdk1.8; the java on PATH is 21 | Set JAVA_HOME to the JDK 21 folder before running mvn |
| Docker commands fail with "pipe not found" | Docker Desktop is not running | Start Docker Desktop and wait until it is ready |
| npm install fails with "edgesOut" | npm 10 bug with Vite's optional peer dependencies | Install with --legacy-peer-deps |
| winget says Android Studio installed but nothing appears | The installer step did not complete | Download the installer with winget download and run it yourself as administrator |
| "flutter" is not recognised | PATH changes apply only to new terminals | Close all terminals and VS Code, open a new one |
| flutter doctor: cmdline-tools missing | Not installed by the Android Studio wizard | SDK Manager, SDK Tools, tick Command-line Tools, Apply |
| Phone cannot reach the API | localhost on the phone is the phone | adb reverse tcp:8080 tcp:8080 (USB), or use the PC IP on the same Wi-Fi |
| adb devices shows nothing, or "unauthorized" | USB debugging off, charge-only cable, or the prompt on the phone was not accepted | Enable USB debugging, use a data cable, accept "Allow USB debugging" on the phone, set USB mode to File transfer |
| App says it cannot reach the server | adb reverse was lost when the phone reconnected, or the API is down | Run adb reverse again and check http://localhost:8080/actuator/health on the PC |
| First Android build takes very long | Gradle downloads the build tools, Platform 35 and 36, CMake and the NDK once | Wait (about 18 minutes the first time here); later builds are much faster. Do not start a second build or flutter run at the same time: two Gradle builds fight over the SDK tool. |
| Build fails: "Package ndk not found" / "sdkmanager did not install NDK 28.2.13676358" | Gradle calls sdkmanager.bat with ndk;28.2.13676358 and the batch file splits the name at the semicolon, so the automatic NDK install never works on this Windows setup | Install the NDK by hand: download android-ndk-r28c-windows.zip (about 713 MB) from Google, check it against the SHA-1 in https://dl.google.com/android/repository/repository2-3.xml, extract it and move the folder to %LOCALAPPDATA%\Android\Sdk\ndk\28.2.13676358 (source.properties must say Pkg.Revision = 28.2.13676358). A single connection was very slow (about 75 to 175 KB/s); eight parallel range requests with curl reached about 5 MB/s. |
| Build fails: "file is being used by another process" (os error 32) | Two builds were running at once | Stop the other build or flutter run, wait for it to end, then try again |

# 13. Roadmap

| Step | Scope |
| --- | --- |
| Next | Run the mobile app on your phone, test GPS and posting outdoors, fix what turns up |
| Then | First deploy to the GCP VM using its IP address (HTTP first, then try HTTPS on the IP), a build of the app pointing at the VM, and tests on other phones |
| Phase 2 | Audio and video recording and playback, transcoding worker, push notifications (FCM), reports screen for admins, rate limiting, access control on pending media |
| Phase 3 | Phone OTP login, anti-spoofing checks, analytics, iOS build and store release |
| Ideas | Map view, likes and comments, expiring posts, following creators, geofenced notifications, multiple languages |

## Open questions

- Is 20 m a hard rule, or may it widen to 20 to 50 m when GPS accuracy is poor?

- Can a post be seen only at its exact spot, or by anyone nearby later?

- Should creators be approved before they can post, or can anyone register and post?

- GCP region and machine size for the VM (the guide suggests Mumbai, asia-south1, and an e2-medium), and the monthly budget.

- When to move from the bare IP address to a domain name with normal HTTPS, which iPhones also need.

- Is an SMS provider acceptable for phone OTP?